HRM Module

High-Level Feature Plan & Module Details

Maps directly to the "HR Management" sidebar section and "My HR" self-service link.

| High Priority | Important | Least Important |
| --- | --- | --- |

# Table of Contents

# Overview

This document expands the collected HRM requirements into ten sidebar modules under a single "HR Management" navigation dropdown (admin/manager access), plus a "My HR" self-service link available to every employee. Each module below lists its purpose, key features, suggested screens, a starting data model, role-based access, and open questions to confirm before development.

Two requirements are handled as cross-cutting system behaviour rather than standalone screens: Auto-Assigning Messages (a rules engine that fires notifications to the right role from any module) and Birthday/Event Reminders (scheduled email reminders). Both surface their output through the Notice Board module — see section 7.

# 0.  My HR (Employee Self-Service)

| Priority | High | Category | Employee Self-Service |
| --- | --- | --- | --- |
| Sidebar Route | /:role/hrm/my-hr |  |  |

### Purpose

Every employee's personal HR home: their own salary, attendance, hours, and performance in one view, plus quick actions for leave/WFH requests.

### Key Features

- Salary summary (current structure + payslip history)

- Attendance summary and running day-count balances

- Working-hours calculation (from Time Tracking)

- Performance summary (from Performance & Evaluation module)

- Quick-action shortcuts: request leave/WFH, view notice board, view own documents

### Screens / Sub-sections

- My HR dashboard (single page, widget-based)

### Suggested Data Fields

| Field | Notes |
| --- | --- |
| Dashboard widget | Salary snapshot, attendance snapshot, hours snapshot, performance snapshot |

### Roles & Permissions

- All employees: view their own data only

- No cross-employee visibility on this screen — that lives in the admin-only HR Management modules

### Dependencies / Open Questions

Confirm how much salary detail an employee should see here (net figure only vs. full breakdown).

# 1.  Recruitment & Onboarding

| Priority | High | Category | Hiring |
| --- | --- | --- | --- |
| Sidebar Route | /:role/hrm/recruitment |  |  |

### Purpose

Manage the full hiring pipeline from job requisition through interview to a new hire's first-day onboarding, and (lower priority) a public job portal to source candidates.

### Key Features

- Job requisition creation and open-role list

- Candidate pipeline (Applied → Screening → Interview → Offer → Hired)

- Interview scheduling with interviewer assignment and calendar sync

- Structured interview feedback / scorecards per candidate, per round

- Auto-generated onboarding checklist once a candidate is marked Hired

- Handover of hired-candidate data into the Offer Letters module

- (Least Important) Public job portal: post vacancies, accept applications/CVs, feed straight into the pipeline above

### Screens / Sub-sections

- Open Roles list

- Candidate pipeline (Kanban or list)

- Candidate profile + interview history

- Interview scheduler

- Onboarding checklist tracker

- Public job portal (careers page)

### Suggested Data Fields

| Field | Notes |
| --- | --- |
| Candidate | Name, email, phone, resume/CV file, source, applied role |
| Pipeline stage | Applied / Screening / Interview / Offer / Hired / Rejected |
| Interview | Date/time, interviewer(s), round type, location/link |
| Scorecard | Rating per competency, overall recommendation, free-text notes |
| Onboarding checklist item | Task name, assignee, due date, completed flag |

### Roles & Permissions

- HR/Recruiter: full access — create roles, manage pipeline, schedule interviews

- Interviewer (any employee): view assigned interviews, submit scorecards only

- Admin/Manager: view-only across all open roles and pipelines

- Public/Guest: job portal only — browse vacancies, submit application

### Dependencies / Open Questions

Confirm required pipeline stages and whether interview scorecards need custom competency sets per role.

# 2.  Offer Letters

| Priority | High | Category | Recruitment |
| --- | --- | --- | --- |
| Sidebar Route | /:role/hrm/offer-letters |  |  |

### Purpose

Send offer letters by email with a one-click Accept/Decline action and an e-signature step, replacing manual PDF back-and-forth.

### Key Features

- Offer letter generated from a template (pulls from Employee Documents template library)

- Email delivery containing an Accept button and a Decline button

- E-signature capture (typed or drawn) on acceptance

- Signed offer stored against the candidate/employee record

- Live status tracking: Sent → Viewed → Accepted / Declined

### Screens / Sub-sections

- Offer creation form (template + fields)

- Offer status tracker

- Candidate-facing accept/decline + signature page (public link, token-secured)

### Suggested Data Fields

| Field | Notes |
| --- | --- |
| Offer | Candidate, role, salary, start date, template used, status |
| Signature | Signature image/data, IP/timestamp of acceptance, signed document (PDF) |
| Status log | Sent at, viewed at, responded at |

### Roles & Permissions

- HR: create and send offers, view all statuses

- Candidate: access only their own offer via a secure emailed link — no login required

- Manager/Admin: view-only

### Dependencies / Open Questions

Decide build-vs-buy for e-signature: in-house canvas capture vs. a third-party e-sign provider. This affects legal enforceability of the signature.

# 3.  Employee Documents

| Priority | High | Category | Compliance |
| --- | --- | --- | --- |
| Sidebar Route | /:role/hrm/documents |  |  |

### Purpose

Central store for employee documents with expiry tracking and contract-term completion alerts, plus a reusable template library for auto-generating HR documents company-wide.

### Key Features

- Document expiry tracking (ID, visa, certifications, contracts)

- Auto-flag when an agreed contract term is completed

- Automated reminders ahead of expiry (feeds Notice Board / email reminders)

- Template library: offer letters, contracts, warning letters, certificates, etc. (templates already provided by the business)

- Auto-fill employee/company data into a template to generate a document on demand

- Criminal record status field, restricted visibility, with supporting document attachment

### Screens / Sub-sections

- Employee document list (per employee)

- Template library manager

- Document generator (template + auto-fill preview)

- Expiry dashboard / report

### Suggested Data Fields

| Field | Notes |
| --- | --- |
| Document | Type, employee, file, issue date, expiry date, status |
| Template | Name, category, file (docx/PDF), merge fields |
| Contract term | Start date, agreed end date, completion status |
| Background check | Status (Clear/Flagged/Pending), check date, certificate file — HR/compliance-only visibility |

### Roles & Permissions

- HR/Compliance: full access, including criminal record field

- Manager: view expiry status only, not restricted fields

- Employee: view/upload their own documents only

### Dependencies / Open Questions

Confirm reminder lead times (e.g. 30/15/7 days before expiry) and data-retention/legal requirements for storing background-check data.

# 4.  Attendance & Leave

| Priority | High | Category | Attendance & Leave |
| --- | --- | --- | --- |
| Sidebar Route | /:role/hrm/attendance |  |  |

### Purpose

Single place for WFH/leave requests, live day-count balances, in-app time tracking, and (lower priority) integration with a physical attendance machine.

### Key Features

- Submit WFH/leave request from the dashboard; visible at every stage (Pending/Approved/Rejected)

- Approval routed to manager/HR

- Approved leave/WFH reflected on team and HR calendars

- Live location sharing while on WFH, visible to manager/HR, with employee consent

- In-app time tracking (clock in/out) — no separate tool

- Exact hours worked per day/period recorded and rolled up to weekly/monthly totals

- Leave balance and working-days counters auto-update as leave is taken/approved

- (Least Important) Sync attendance from a physical biometric/attendance machine

### Screens / Sub-sections

- Leave/WFH request form

- My requests (status tracker)

- Manager approval queue

- Team attendance calendar

- Clock in/out widget

- Attendance machine sync settings

### Suggested Data Fields

| Field | Notes |
| --- | --- |
| Leave request | Type, start/end date, reason, status, approver |
| WFH session | Date, location pings (lat/long + timestamp), consent flag |
| Time entry | Clock-in time, clock-out time, total hours, date |
| Day counters | Leave balance, working days this period, WFH days, overtime hours |

### Roles & Permissions

- Employee: submit requests, clock in/out, view own balances

- Manager: approve/reject requests for their team, view team attendance

- HR: full visibility and override rights, manage leave policy/quotas

### Dependencies / Open Questions

Confirm leave types and yearly quotas; confirm data-privacy/consent language for continuous location tracking during WFH, and retention period.

# 5.  Payroll & Salary

| Priority | High | Category | Payroll |
| --- | --- | --- | --- |
| Sidebar Route | /:role/hrm/payroll |  |  |

### Purpose

Automated monthly salary calculation driven by attendance data, applying statutory deductions and government tax slabs.

### Key Features

- Auto salary calculation each pay period

- Provident fund contribution calculation

- Medical allowance calculation

- Loans / salary advances tracked and auto-deducted on schedule

- Hours- and days-worked calculation feeding directly into gross pay (from Attendance & Leave module)

- Government tax slab applied automatically, configurable/updatable per fiscal year

- Payslip generation per employee

### Screens / Sub-sections

- Payroll run (monthly)

- Employee salary structure editor

- Loans/advances ledger

- Tax slab configuration

- Payslip viewer

### Suggested Data Fields

| Field | Notes |
| --- | --- |
| Salary structure | Base salary, allowances, PF %, effective date |
| Loan/advance | Amount, deduction per month, remaining balance |
| Tax slab | Income bracket, rate, fiscal year |
| Payslip | Period, gross, deductions breakdown, net pay, hours/days worked |

### Roles & Permissions

- HR/Finance: full access — run payroll, edit structures, manage loans and tax slabs

- Employee: view own payslips only

- Manager: no salary visibility unless explicitly granted

### Dependencies / Open Questions

Needs final confirmation of PF percentage, medical allowance rules, loan deduction policy, and the applicable tax jurisdiction/slab rates.

# 6.  Performance & Evaluation

| Priority | High | Category | Performance |
| --- | --- | --- | --- |
| Sidebar Route | /:role/hrm/performance |  |  |

### Purpose

Standardised evaluation forms tied to a promotion-interview workflow, feeding into each employee's personal dashboard.

### Key Features

- Configurable evaluation form (ratings, comments, competencies)

- Scheduled review cycles (e.g. probation, annual, promotion-triggered)

- Promotion interview workflow triggered from an evaluation outcome

- Full evaluation history stored on the employee profile

- Performance summary surfaced on the employee's personal dashboard

### Screens / Sub-sections

- Evaluation form builder

- Review cycle scheduler

- Evaluation history (per employee)

- Promotion interview workflow

### Suggested Data Fields

| Field | Notes |
| --- | --- |
| Evaluation | Employee, reviewer, cycle, competency ratings, overall score, comments |
| Promotion interview | Linked evaluation, panel, outcome, effective date |

### Roles & Permissions

- Manager: submit evaluations for direct reports

- HR: configure forms/cycles, view all evaluations, run promotion workflow

- Employee: view own evaluation history and outcomes

### Dependencies / Open Questions

Confirm evaluation frequency and the approval chain (manager → HR → leadership) for promotions.

# 7.  Notice Board

| Priority | High | Category | Communication |
| --- | --- | --- | --- |
| Sidebar Route | /:role/hrm/notice-board |  |  |

### Purpose

Company-wide announcement board, also used to deliver auto-assigned system messages and birthday/event reminders.

### Key Features

- HR/Admin posts company-wide announcements

- Notices visible on every employee's dashboard

- Optional read-receipt / acknowledgement tracking on important notices

- Archive of past notices

- Auto-assigned system messages posted here based on triggered events (e.g. document expiring, leave approved) and routed to the right role

- Birthday and work-anniversary reminders auto-posted, plus email reminder notifications

### Screens / Sub-sections

- Notice feed

- Post/edit notice (HR/Admin)

- Notice archive

- Trigger-message configuration (admin settings)

### Suggested Data Fields

| Field | Notes |
| --- | --- |
| Notice | Title, body, posted by, date, pinned flag, requires acknowledgement |
| Acknowledgement | Employee, notice, acknowledged at |
| Trigger rule | Event type, recipient role, message template, delivery channel (in-app/email) |

### Roles & Permissions

- HR/Admin: post/edit/archive notices, configure triggers

- Department head (optional): post to own department only

- Employee: view feed, acknowledge where required

### Dependencies / Open Questions

Confirm the full list of trigger events (from onboarding, leave, document expiry, etc.) and their recipients before building the rules engine.

# 8.  Assets / Items Issued

| Priority | High | Category | Asset Management |
| --- | --- | --- | --- |
| Sidebar Route | /:role/hrm/assets |  |  |

### Purpose

Track company assets (laptop, ID card, uniform, etc.) issued to employees and their return on exit.

### Key Features

- Log item, serial/asset number, condition and date issued

- Assign item to an employee record

- Track return / handover on exit or role change

- Outstanding-items report

### Screens / Sub-sections

- Asset register

- Issue/return form

- Employee asset history

- Outstanding items report

### Suggested Data Fields

| Field | Notes |
| --- | --- |
| Asset | Category, serial number, condition, purchase date |
| Issue record | Employee, issued date, expected return date, returned date, condition on return |

### Roles & Permissions

- HR/Admin: manage asset register, issue/return items

- Employee: view items currently assigned to them

### Dependencies / Open Questions

Confirm the full list of asset categories the business wants tracked.

# 9.  HR Reports & Analytics

| Priority | Low | Category | Reporting |
| --- | --- | --- | --- |
| Sidebar Route | /:role/hrm/reports |  |  |

### Purpose

One unified reporting surface across the whole HRM module — attendance, payroll, performance, diversity and turnover — with graphs, charts and headline figures.

### Key Features

- Diversity metrics (e.g. gender, age, department distribution)

- Turnover / attrition rate reporting

- Central dashboard combining data from every HRM module

- Visualisations: charts, graphs, KPI tiles

- Exportable reports (PDF/Excel)

### Screens / Sub-sections

- Reports overview dashboard

- Diversity report

- Turnover report

- Custom report builder (stretch goal)

### Suggested Data Fields

| Field | Notes |
| --- | --- |
| Report snapshot | Metric, value, period, department/segment breakdown |

### Roles & Permissions

- HR/Admin/Manager: full access

- Employee: no access (aggregate/company-level data only)

### Dependencies / Open Questions

Confirm the specific KPIs required for the first version before scoping the reporting data model.

# 10.  Training & Learning

| Priority | Low | Category | Learning & Development |
| --- | --- | --- | --- |
| Sidebar Route | /:role/hrm/training |  |  |

### Purpose

Manage employee learning and training programs, assignments and completion tracking.

### Key Features

- Course/training catalogue

- Assign training to individual employees or teams

- Track completion status and certification

### Screens / Sub-sections

- Course catalogue

- My training (employee view)

- Assignment & completion tracker (HR view)

### Suggested Data Fields

| Field | Notes |
| --- | --- |
| Course | Title, description, provider/link, category |
| Assignment | Employee, course, assigned date, due date, status, certificate file |

### Roles & Permissions

- HR/Admin: manage catalogue, assign training, track completion

- Employee: view assigned/available training, mark complete, upload certificate

# Cross-Cutting System Features

These are not standalone sidebar entries — they are shared services other modules call into.

### Auto-Assigning Messages

- Central rules engine: event type → recipient role → message template → delivery channel (in-app / email)

- Triggered by events across modules: new hire onboarding step, leave approved, document expiring, offer accepted, evaluation due, etc.

- Delivered to Notice Board (in-app) and/or email

### Birthday & Event Reminders

- Scheduled daily job checks upcoming birthdays, work anniversaries, contract renewals, and document expiries

- Sends automated email reminder notifications; configurable recipient scope (whole company / team / individual)

### Time Tracking & Hours Calculation

- Built into the software (Attendance & Leave module) rather than a separate tool

- Clock in/out feeds the hours/days counters used by Payroll & Salary